Security & Privacy Risk Remediation Action Plan

| Target Asset: qhotels.co & associated infrastructure | Source Assessment: risk_findings_2026-09-18_16-24-13.xlsx |
| --- | --- |
| Responsible Teams: DevOps, Web Developers, Legal/Compliance | Plan Status: Prioritized & Actionable Checklist |

📋 Executive Context & Objective This document breaks down all 11 security and privacy findings identified in the automated risk assessment scan for qhotels.co and associated network assets (13.65.148.90, 144.76.101.11, innrly.com, etc.). It provides a prioritized, step-by-step checklist of concrete remediation actions categorized by operational domain: Server/Infrastructure Administration, Web Development, and Compliance/Legal.

1. Executive Summary of Findings

The risk scan identified 11 total findings distributed across 4 core risk categories:

| Priority | Category | Finding Name | Affected Asset(s) | Responsible Role |
| --- | --- | --- | --- | --- |
| 🔴 High | Privacy / Tracking | Risky Tracking Technology | qhotels.co | Web Developer |
| 🟡 Medium | Database Exposure | Microsoft SQL Service Exposed | 13.65.148.90 (Port 1433) | Infrastructure / DevOps |
| 🟡 Medium | Database Exposure | MySQL Service Exposed | 144.76.101.11 (Port 3306) | Infrastructure / DevOps |
| 🟡 Medium | Cleartext Protocol | FTP Service without SSL/TLS (7 hosts) | 13.65.148.90, qhotels.co, innrly.com | Infrastructure / DevOps |
| 🟡 Medium | Cleartext Protocol | HTTP Service without SSL/TLS (14 hosts) | qhotels.co, innrly.com subdomains | Infrastructure / DevOps |
| 🟡 Medium | Privacy / Consent | No Cookie Banner Detected | qhotels.co | Web Developer |
| 🟡 Medium | Privacy / Consent | Non-necessary Cookies Instantly Fire | qhotels.co | Web Developer |
| 🟡 Medium | Privacy / GPC | No Global Privacy Control (GPC) | qhotels.co | Web Developer |
| 🟡 Medium | Privacy / GPC | Website May Ignore GPC Header | qhotels.co | Web Developer |
| 🟡 Medium | Privacy / Legal | Missing "Do Not Sell My Info" Link | qhotels.co | Web Developer / Legal |
| 🟡 Medium | Privacy / Legal | Privacy Policy Older than 12 Months | qhotels.co | Legal / Web Developer |

2. Detailed Action Plan by Domain

Phase 1: Infrastructure & Network Security (DevOps / Server Admin)

1.1 Close Public Database Ports (MS SQL & MySQL)

⚠️ Problem Identified: Database ports 1433 (MS SQL on 13.65.148.90) and 3306 (MySQL on 144.76.101.11) are reachable over the public internet. This exposes internal databases to brute force, automated credential stuffing, and remote exploit vectors.

Action Required:

1. In Windows Firewall and cloud security groups (AWS/Azure/Hetzner), block public inbound traffic on port 1433 and port 3306.

2. If remote administration is required, mandate connection via VPN or restrict access strictly to whitelisted static office/server IP addresses.

3. Ensure database service listening binding is set to localhost (127.0.0.1 / bind-address = 127.0.0.1) for local-only database instances.

1.2 Disable Plain FTP & Enforce SFTP / FTPS

⚠️ Problem Identified: Plain FTP (Port 21) transmits administrative credentials, user authentication tokens, and website files across the network in unencrypted cleartext.

Action Required:

1. Disable standard unencrypted FTP services on 13.65.148.90, qhotels.co, and innrly.com servers.

2. Transition all file transfer workflows to SFTP (SSH File Transfer Protocol on Port 22) or FTPS (FTP over TLS/SSL with explicit encryption enforced).

1.3 Enforce HTTPS & HTTP-to-HTTPS Redirection Across All Domains

⚠️ Problem Identified: 14 hostnames accept unencrypted plain HTTP (Port 80) connections without strictly enforcing encryption.

Action Required:

1. In IIS (or edge reverse proxy / Cloudflare), configure an automatic HTTP to HTTPS 301 Permanent Redirect for all incoming requests.

2. Add the HSTS (HTTP Strict Transport Security) header in IIS web.config to mandate encrypted communication browser-side:

<httpProtocol> <customHeaders> <add name="Strict-Transport-Security" value="max-age=31536000; includeSubDomains; preload" /> </customHeaders> </httpProtocol>

3. Ensure valid SSL/TLS certificates (e.g. Let's Encrypt / DigiCert) are installed and auto-renewing on all active subdomains.

Phase 2: Web Privacy, Cookie Consent & GPC Compliance (Frontend / Web Developer)

2.1 Implement a Consent Management Platform (CMP) & Cookie Banner

⚠️ Problem Identified: Tracking cookies and Google Analytics scripts fire immediately upon page load prior to visitors having an opportunity to accept, reject, or customize tracking preferences.

Action Required:

1. Deploy a compliant Consent Management Platform (such as Cookiebot, OneTrust, Termly, or a custom GDPR/CCPA-compliant modal).

2. Configure the CMP to block non-essential scripts (Google Analytics gtag.js, marketing pixels) until the visitor explicitly clicks "Accept" or configures cookie preferences.

3. Upgrade Google Analytics tags to GA4 (G-XXXXXXXXXX) and enforce Google Consent Mode v2 (analytics_storage: 'denied' by default until consent is granted).

2.2 Honor Global Privacy Control (GPC) Signals

⚠️ Problem Identified: When a visitor's browser transmits the Sec-GPC: 1 HTTP header or sets navigator.globalPrivacyControl = true, third-party analytics and marketing scripts continue to load unchanged.

Action Required:

1. Ensure the cookie consent platform automatically listens for and detects navigator.globalPrivacyControl.

2. If GPC is evaluated as true, automatically treat it as an opt-out: suppress non-essential tracking cookies and mark analytics tracking as rejected without requiring manual interaction.

2.3 Add "Do Not Sell or Share My Personal Information" Link

⚠️ Problem Identified: Under CCPA/CPRA, websites collecting visitor data must provide a clear, conspicuous opt-out mechanism accessible on the homepage and across all site footers.

Action Required:

1. Add a prominent "Do Not Sell or Share My Personal Information" link to the website footer in templates/base.html.

2. Link it either to a privacy preference center modal (re-triggering the CMP banner to manage opt-outs) or directly to privacy policy opt-out procedures.

3. Note: If the organization qualifies for an exemption under CCPA thresholds, document the formal business justification as an "Accepted Risk" in compliance archives.

Phase 3: Legal & Policy Updates (Legal & Content Team)

3.1 Privacy Policy Annual Refresh

⚠️ Problem Identified: The website's privacy policy was last updated over 12 months ago. Major privacy regulations (CCPA/CPRA, GDPR) mandate regular annual reviews and up-to-date disclosure disclosures.

Action Required:

1. Review templates/privacy-policy.html and update the "Effective Date / Last Updated" to the current year/month.

2. Ensure the revised policy explicitly outlines the following requirements:

• Categories of personal data collected (e.g., contact inquiry forms, server logs, analytics identifiers).

• Clear opt-out instructions and how Global Privacy Control (GPC) signals are recognized and honored.

• Consumer privacy rights (Right to Know, Delete, Correct, and Opt-Out of Data Sharing/Sale).

• Dedicated contact email address for privacy inquiries and data subject access requests (e.g., info@qhotels.co).

3. Action Checklist & Resolution Tracking

Use this checklist to record implementation progress and track sign-off for each remediation item:

| Status | Category | Remediation Action Item | Assigned Owner |
| --- | --- | --- | --- |
| ☑ Done | Firewall | 1. Close public access to MS SQL (Port 1433 on 13.65.148.90) | DevOps / Infrastructure |
| ☑ Done | Firewall | 2. Close public access to MySQL (Port 3306 on 144.76.101.11) | DevOps / Infrastructure |
| ☑ Done | Network | 3. Disable plain FTP (Port 21) across all hosts; enforce SFTP / FTPS | DevOps / Infrastructure |
| ☑ Done | Web Server | 4. Configure 301 HTTP -> HTTPS redirection on all endpoints (Added in web.config) | DevOps / Server Admin |
| ☑ Done | Web Server | 5. Add Strict-Transport-Security (HSTS) response header in IIS (Added in web.config) | DevOps / Server Admin |
| ☑ Done | Frontend | 6. Install Cookie Consent Banner (CMP) for analytics tracking (Added in templates/base.html) | Web Developer |
| ☑ Done | Frontend | 7. Halt Google Analytics / pixel loading until user consent is granted (Google Consent Mode v2) | Web Developer |
| ☑ Done | Frontend | 8. Implement Global Privacy Control (GPC) opt-out signal detection (Added in static/js/cookie-consent.js) | Web Developer |
| ☑ Done | Footer | 9. Add "Do Not Sell My Personal Information" link in templates/base.html (Added in templates/base.html) | Web Developer / Legal |
| ☑ Done | Legal | 10. Update templates/privacy-policy.html with current date & disclosures (Updated in templates/privacy-policy.html) | Legal / Web Developer |